|  |  |  |  |
| --- | --- | --- | --- |
| Project Name | ***Software Requirements Specifications for MyCalculator V1.0*** | **Change Number** | 001 |
| **Requested By** | QA, Developers | **Date of Request** | 4/20/2016 |
| Presented To | PM |  |  |

|  |  |
| --- | --- |
| Change Name | 1. Include calculation of Decimal Numbers  2. Include function Button “.”  3. Include Button “\_”  4. The Application should accept commands from the Keyboard of the computer:  4.1. Include Functionality to the Keyboard Button “=”  4.2. Include Functionality to Clear the whole screen of the Display to the Keyboard Button “Delete” |

|  |
| --- |
| Description of Change: |
| 1. The Calculator is implementing the functions with Decimal Numbers entered from the Keyboard, but it is not possible to be done from the Virtual Keyboard on the Screen of the Computer. The Change allows the Decimal Calculations to be done. 2. The Virtual Keyboard is Missing the Button “.”, but indeed is implementing decimal calculations from the Button “.” of the Keyboard of Computer. The Button “.” will be set next to the Button “=” on the Virtual Keyboard of the application. 3. The Application should include Button “\_” for minimizing the application of the calculator, so it should not be always on top. 4. The Application should accept commands from the Keyboard of the computer:    1. The Application should accept commands from the Keyboard Button “=” of the computer.    2. The Button “Delete” from the Keyboard of the computer should clear the whole screen, not only some figures if it is clicked in the Display field as it is per now. |

|  |
| --- |
| Reason for Change: |
| The Application seems not complete as it is implemented per the primary SRS Document |

|  |
| --- |
| Effect on Deliverables (including a list of any affected deliverables): |
| Better quality |

|  |
| --- |
| Effect on Organization: |
| Better reputation |

|  |
| --- |
| Effect on Schedule (including Estimated Completion Date for this change): |
| 1 week |

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| Effect on Project Cost: | | | | |
| Item Description | Hours | | Dollars | |
|  | Reduction | Increase | Reduction | Increase |
| Analysis |  | 2 |  | $ 100.00 |
| Development (Code and Unit Test) |  | 24 |  | $ 300.00 |
|  |  |  |  |  |
| Total Net Change in Cost: |  | | $ 400.00 | |

|  |
| --- |
| Effect of NOT Approving this Change: |
| Poor quality |

|  |
| --- |
| Reason for Rejection (if applicable): |
|  |

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| Functional Project Manager | | | | |
| **Approved** | **Signature:** | Gallina Vossen  Delyana Penkova | | |
| **Rejected** | **Title:** | PM | **Date:** | 4/20/2016 |

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
|  | | | | |
| USF IT | | | | |
| **Approved** | **Signature:** |  | | |
| **Rejected** | **Title:** |  | **Date:** |  |